SOCIAL PERFORMANCE PROFESSIONAL’S ALLIANCE

Strengthening Community Engagement, Social Safeguard & Sustainable Development.

Reach us at:

Website : https://sppalliance.org/

Email:  info@sppalliance.org

Facebook : Social Performance Professionals' Alliance

X : @sppalliance

Contents

1. Purpose of the Strategy	1

2. Strategic Objectives	1

3. Guiding Principles	1

4. Legal and Policy Framework	1

4.1 Kenyan Legal Framework	1

4.2 International Standards	2

5. Land Strategy	2

5.1 Land Access Approach	2

5.2 Key Activities	2

5.3 Risk Areas in Turkana Context	2

6. Resettlement Strategy	2

6.1 Resettlement Planning	2

6.2 Types of Displacement	2

6.3 Compensation Framework	3

6.4 Resettlement Process	3

7. Livelihood Restoration Strategy	4

7.1 Objective	4

7.2 Livelihood Programs (Turkana Context)	4

8. Institutional Arrangements	5

8.1 SPPA Role	5

8.2 Collaboration Partners	5

9. Grievance Integration	5

10. Risk Management	5

11. Monitoring & Evaluation	6

12. Budget Considerations	6

13. Implementation Roadmap	6

14. Success Factors	7

Conclusion	7

LAND, RESETTLEMENT & LIVELIHOOD STRATEGY

For Social Performance Professionals’ Alliance (SPPA)

# 1. Purpose of the Strategy

- To guide SPPA in supporting fair, transparent, and sustainable land access, resettlement, and livelihood restoration processes that:

- Protect community rights

- Ensure compliance with Kenyan law and international standards

- Promote long-term socio-economic resilience

# 2. Strategic Objectives

- Ensure Responsible Land Access

- Deliver Fair and Transparent Resettlement

- Restore and Improve Livelihoods

- Minimize Social Risks and Conflict

- Strengthen Community Resilience and Inclusion

# 3. Guiding Principles

- Free, Prior and Informed Consent (FPIC) (where applicable)

- Avoid or Minimize Displacement

- Compensation at Full Replacement Cost

- Livelihood Restoration (not just compensation)

- Special Protection for Vulnerable Groups

- Transparency and Participation

- Cultural Sensitivity (pastoralist systems in Turkana)

- Gender Equity and Inclusion

# 4. Legal and Policy Framework

## 4.1 Kenyan Legal Framework

- Constitution of Kenya (Land & Bill of Rights)

- Land Act & Community Land Act

- National Land Commission (NLC) guidelines

- Environmental Management and Coordination Act (EMCA)

## 4.2 International Standards

- IFC Performance Standard 5 (Land Acquisition & Involuntary Resettlement)

- World Bank Environmental & Social Framework (ESS5)

- UN Guiding Principles on Business and Human Rights

# 5. Land Strategy

## 5.1 Land Access Approach

Prioritize:

- Voluntary land agreements

- Community land engagement through legitimate institutions

- Avoid forced displacement wherever possible

## 5.2 Key Activities

- Land mapping and socio-economic baseline surveys

- Identification of land ownership/usage (including communal grazing routes)

- Stakeholder consultations (elders, community leaders)

- Documentation of land rights (formal and customary)

## 5.3 Risk Areas in Turkana Context

- Communal land ownership

- Seasonal migration routes (pastoralism)

- Water point access

- Inter-community land disputes

# 6. Resettlement Strategy

## 6.1 Resettlement Planning

SPPA should support development of:

- Resettlement Action Plans (RAPs)

- Livelihood Restoration Plans (LRPs)

## 6.2 Types of Displacement

Physical displacement (relocation)

Economic displacement (loss of income, grazing land, access to resources)

## 6.3 Compensation Framework

- Eligible Persons

- Landowners (formal and customary)

- Tenants and users

- Pastoralists

- Informal settlers

- Compensation Types

- Land-for-land (preferred where possible)

- Cash compensation (at replacement cost)

- Housing and infrastructure

- Loss of income compensation

# 6.4 Resettlement Process

Step 1: Screening & Impact Assessment

Identify affected persons and assets

Step 2: Census & Asset Inventory

Household surveys

Livelihood mapping

Step 3: Consultation & Disclosure

Continuous engagement with affected communities

Step 4: Compensation & Agreements

Transparent valuation process

Signed agreements

Step 5: Relocation (if applicable)

Provide:

Housing

Water

Schools

Health services

Step 6: Post-Resettlement Support

Monitoring living standards

Additional support where gaps exist

# 7. Livelihood Restoration Strategy

## 7.1 Objective

To ensure affected persons are at least as well off, or better off, than before displacement.

## 7.2 Livelihood Programs (Turkana Context)

A. Pastoral Livelihood Support

Livestock restocking programs

Veterinary services

Grazing management systems

B. Alternative Livelihoods

Small business development

Trade and supply opportunities (oil & gas value chain)

Agriculture (where viable)

C. Skills Development

Vocational training (local content jobs)

Technical skills for oil, gas, and infrastructure sectors

D. Employment Opportunities

Prioritize local hiring

Contractor engagement frameworks

E. Women & Youth Empowerment

Microfinance programs

Entrepreneurship support

Skills training tailored to women and youth

# 8. Institutional Arrangements

## 8.1 SPPA Role

- Advisory and technical support

- Community engagement facilitation

- Monitoring compliance

- Capacity building

## 8.2 Collaboration Partners

- Turkana County Government

- National Land Commission

- Project developers (oil, gas, infrastructure firms)

- NGOs and development partners

# 9. Grievance Integration

Link with SPPA Grievance Redress Mechanism (GRM)

Address:

- Compensation disputes

- Land ownership conflicts

- Livelihood restoration complaints

# 10. Risk Management

Key Risks

- Land disputes and conflicts

- Inadequate compensation

- Loss of livelihoods

- Elite capture

- Community resistance

- Mitigation Measures

- Early and continuous engagement

- Transparent valuation and payment processes

- Independent oversight

- Inclusive participation

- Strong grievance mechanisms

# 11. Monitoring & Evaluation

Key Indicators

- Number of affected persons compensated

- % of households with restored/improved livelihoods

- Income levels pre- and post-resettlement

- Community satisfaction levels

- Number of grievances resolved

- Monitoring Tools

- Household surveys

- Field visits

- Third-party audits

- Community feedback forums

# 12. Budget Considerations

- Compensation costs (project-funded)

- Livelihood restoration programs

- Staff and technical experts

- Monitoring and evaluation

- Community engagement logistics

# 13. Implementation Roadmap

Phase 1 (0–3 Months)

Baseline surveys

Stakeholder consultations

Land mapping

Phase 2 (3–6 Months)

RAP and Livelihood Plan development

Compensation framework setup

Phase 3 (6–12 Months)

Compensation and resettlement implementation

Livelihood program rollout

Phase 4 (12+ Months)

Monitoring and evaluation

Program adjustment and scaling

# 14. Success Factors

- Strong community trust and participation

- Government alignment and approvals

- Adequate funding for compensation and livelihoods

- Integration with local economic opportunities (oil & gas)

- Continuous monitoring and adaptive management

# Conclusion

This strategy enables SPPA to play a critical leadership role in managing land access, resettlement, and livelihoods, ensuring:

Fair treatment of affected communities

Reduced social conflict

Sustainable development outcomes

It positions SPPA as a trusted partner in delivering socially responsible extractive and infrastructure projects in Turkana and beyond.